CCE FRAMEWORK

GENERIC DEVELOPMENT PLAN

Cascade Compounding Engine

A repeatable, five-step system for researching, building,

testing and deploying any CCE-class algorithmic trader.

VERSION 1.0  ·  CONFIDENTIAL

# Introduction

The Cascade Compounding Engine (CCE) Framework is a disciplined, repeatable system for researching, designing, testing, and deploying algorithmic trading strategies that exploit predictable temporal capital-flow patterns in markets.

This document defines the generic five-step development plan that applies to every CCE-class trader, regardless of the underlying asset class, market, or temporal signature being exploited. Follow this plan sequentially for every new strategy.

## The Five Steps at a Glance

| STEP | NAME | PRIMARY OUTPUT | KEY QUESTION |
| --- | --- | --- | --- |
| 1 | Target Definition | Asset universe & hypothesis doc | What market am I exploiting? |
| 2 | Data Gathering & Report | 10-year dataset + analytics report | What does the raw data tell us? |
| 3 | State & Pattern Analysis | State map + temporal delay metrics | What patterns repeat reliably? |
| 4 | Strategy Generation | Coded strategy with rules & signals | How do I exploit those patterns? |
| 5 | Backtest & Refinement | Validated strategy + metrics card | Does it hold up out-of-sample? |

Core Principle ▸ Each step has a defined input, a defined output, and a clear accept/reject gate before proceeding. ▸ A step must be fully complete before moving to the next. Do not skip or merge steps. ▸ All outputs are versioned and stored for auditability and future refinement cycles.

| STEP 01 | Target Definition Define exactly what market, asset, and hypothesis the strategy will exploit. |
| --- | --- |

## 1.1  Purpose

Every CCE strategy must begin with a precisely written hypothesis. Vague targets produce vague strategies. This step locks the scope so that all downstream work is focused and measurable.

## 1.2  Deliverables

| Deliverable | Description |
| --- | --- |
| Asset Universe | The complete, exhaustive list of instruments the strategy may trade (e.g. BTC, ETH, SOL, top-50 alts by market cap). |
| Market Scope | Exchange(s), trading pairs, and quote currency (e.g. USD, USDT). |
| Temporal Hypothesis | A written, falsifiable statement of the time-based pattern the strategy exploits (e.g. 'Large-cap alts lag BTC by 3–7 days in bull markets.'). |
| State Map Draft | A preliminary sketch of the market states the strategy will navigate (e.g. Dormant, Ignition, Cascade, Exit). |
| Success Criteria | Minimum acceptable performance metrics (e.g. Sharpe > 1.5, Max Drawdown < 25%, CAGR > 40%). |

## 1.3  Process

- Write the temporal hypothesis in one sentence. It must be falsifiable.

- List every asset in the universe with its rationale for inclusion.

- Define the time window for historical research (standard: 10 years back from today).

- Draft a rough state map — at minimum 3 states: Risk-Off, Transition, Risk-On.

- Define the minimum performance thresholds that would make this strategy worth deploying.

## 1.4  Gate: Accept to Proceed

Step 1 Gate Criteria — all must be true before proceeding to Step 2 ▸ Hypothesis is written in one clear, testable sentence. ▸ Asset universe is fully enumerated. ▸ Success criteria are numerically defined. ▸ A preliminary state map draft exists (even if rough).

| STEP 02 | Data Gathering & Report Generation Collect 10 years of market data and produce a structured analytics report. |
| --- | --- |

## 2.1  Purpose

Before any strategy logic is written, you must understand what the raw data actually says. This step produces an objective, unannotated report of price, volume, momentum, and sentiment data — free of any strategy bias.

## 2.2  Data Requirements

| Data Type | Specification |
| --- | --- |
| OHLCV Price Data | Daily and hourly candles for all assets in the universe. Minimum 10 years. Source: exchange APIs or aggregators (e.g. CoinGecko, Binance, Yahoo Finance). |
| Volume Data | On-chain and exchange volume. Distinguish spot from derivatives volume where possible. |
| Momentum Indicators | Pre-compute: 20-day SMA, 50-day SMA, 200-day SMA, RSI-14, MACD (12/26/9), Bollinger Bands (20, 2σ). |
| Sentiment Data | Fear & Greed Index (daily, 10-year history). Social volume proxies where available. |
| Macro Signals | VIX index, DXY (US Dollar Index), BTC dominance. |
| Correlation Matrix | Rolling 30-day and 90-day correlation between all assets in the universe. |

## 2.3  Program Structure

The data-gathering program must be modular and reproducible. The standard structure is:

data_gatherer/
  ├── config.py          # Asset list, date range, API keys
  ├── fetch_price.py     # OHLCV download & normalisation
  ├── fetch_sentiment.py # Fear & Greed, social volume
  ├── fetch_macro.py     # VIX, DXY, BTC dominance
  ├── indicators.py      # Compute all technical indicators
  ├── correlations.py    # Rolling correlation matrices
  ├── report_builder.py  # Aggregate all data → report
  └── main.py            # Entry point

## 2.4  Report Sections

The generated report must contain the following sections in order:

- Executive Summary — high-level statistics for each asset (CAGR, max drawdown, average annual volatility).

- Price History Charts — log-scale price chart per asset, full 10-year window.

- Momentum Snapshots — SMA overlays, RSI distribution histograms.

- Sentiment Timeline — Fear & Greed over time, annotated with major bull/bear events.

- Correlation Analysis — heatmap of rolling correlations, with peaks and troughs annotated.

- Temporal Lag Analysis — cross-correlation analysis between all asset pairs at lags of 1–30 days.

- Drawdown Analysis — top-10 drawdown events per asset, with duration and recovery time.

- Raw Data Export — CSV/Parquet files for all computed data series.

## 2.5  Gate: Accept to Proceed

Step 2 Gate Criteria — all must be true before proceeding to Step 3 ▸ Data covers the full 10-year window with no gaps greater than 7 days. ▸ All indicators are computed and validated (spot-check 10 random data points). ▸ Report PDF generated and reviewed — no anomalous spikes or data errors. ▸ Temporal lag cross-correlation section confirms at least one lag with ¦correlation¦ > 0.4.

| STEP 03 | State & Pattern Analysis Identify repeating market states and measure temporal delays from the report. |
| --- | --- |

## 3.1  Purpose

The report generated in Step 2 is objective data. Step 3 is where human analysis transforms that data into a structural understanding of the market's state machine and its temporal signature. This is the intellectual core of the CCE method.

## 3.2  Identifying Market States

Review the full report with the following questions:

| Question | What to Look For |
| --- | --- |
| When is capital NOT in the market? | Extended periods of low volume, sustained Fear & Greed < 20, flat or declining prices across all assets. |
| When does capital first enter? | BTC volume spike, F&G inflection from extreme fear. This defines the Transition / Ignition state entry. |
| When does capital rotate? | BTC price stalls or consolidates while ETH/alts accelerate. Cross-correlation lag peak in the data. |
| When does momentum peak? | Small-cap volume and price velocity maximum. F&G > 75. This defines the Euphoria / Cascade-2 window. |
| When does capital exit? | Rapid F&G collapse, VIX spike, high volume on down days. Emergency Exit trigger. |

## 3.3  Measuring Temporal Delays

For each market cycle identified in the data:

- Record the date of BTC's initial breakout above its 20-day SMA.

- Record the date large-cap alts (ETH, SOL) begin their primary move.

- Calculate the lag in days between BTC breakout and large-cap alt breakout.

- Record the date small/mid-cap alts begin their primary move.

- Calculate the lag in days between BTC breakout and small-cap alt breakout.

- Record these lags for every identifiable bull cycle in the 10-year window.

- Compute the mean, median, and standard deviation of each lag.

The result is a Temporal Delay Profile specific to this asset universe:

| Lag Type | Mean ¦ Median ¦ Std Dev ¦ Confidence |
| --- | --- |
| BTC → Large-Cap Lag | [X] days ¦ [X] days ¦ [X] days ¦ High / Medium / Low |
| BTC → Small-Cap Lag | [X] days ¦ [X] days ¦ [X] days ¦ High / Medium / Low |
| Peak → Crash Lag | [X] days ¦ [X] days ¦ [X] days ¦ High / Medium / Low |

## 3.4  State Map Finalisation

Using the identified patterns, finalise the state machine:

- Name each state clearly (e.g. DORMANT, ANCHOR, IGNITION, CASCADE_1, CASCADE_2, SPILLWAY, EXTRACTION).

- Define the quantitative entry condition for each state (F&G levels, SMA relationships, lag signals).

- Define the quantitative exit condition for each state.

- Define the target asset allocation for each state.

- Document any state that was theorised but NOT supported by the data — these are excluded.

## 3.5  Gate: Accept to Proceed

Step 3 Gate Criteria — all must be true before proceeding to Step 4 ▸ A minimum of 3 full market cycles have been analysed. ▸ Temporal delays are measured with statistical confidence (n ≥ 3 observations per lag). ▸ Every state has a clear, numeric entry and exit condition. ▸ The state map is documented and signed off.

| STEP 04 | Strategy Generation Translate the state map into a fully coded, parameterised trading strategy. |
| --- | --- |

## 4.1  Purpose

Step 4 converts the analytical findings of Step 3 into executable code. The strategy must be fully deterministic — given the same inputs it must always produce the same outputs. No manual overrides.

## 4.2  Strategy Architecture

Every CCE strategy is built as a state machine with the following components:

strategy/
  ├── config.py           # All parameters (F&G thresholds, lag days, allocations)
  ├── state_machine.py    # Core: state transitions, entry/exit logic
  ├── signals.py          # Indicator computation & temporal lag signals
  ├── portfolio.py        # Allocation & rebalancing execution
  ├── risk.py             # Position sizing, stop conditions, drawdown limits
  ├── execution.py        # Order generation (paper or live)
  └── main.py             # Main loop (run daily or on new candle close)

## 4.3  Required Strategy Components

| Component | Specification |
| --- | --- |
| State Machine | Implement all states from Step 3. Each state checks its entry condition every cycle. Transitions are logged with timestamp and reason. |
| Temporal Signals | Implement btc_was_strong_Nd_ago(N) for each lag identified in Step 3. Uses SMA comparison at N-day lookback. |
| Allocation Rules | Define target portfolio weights per state. Weights must sum to 100%. Cash (stablecoin) is a valid allocation. |
| Entry / Exit Logic | All entries and exits are triggered by indicator conditions — never by price targets or manual decision. |
| Risk Controls | Max single-asset weight. Max drawdown circuit breaker. Emergency exit trigger (maps to EXTRACTION state). |
| Logging | Every state transition is logged: from-state, to-state, trigger condition, timestamp, portfolio value at transition. |

## 4.4  Parameterisation Standards

All variable values must be in the config file — never hard-coded in logic files. This is mandatory. Parameters include:

- Fear & Greed thresholds for each state transition.

- Temporal lag days (e.g. lag_btc_to_largecap = 3).

- SMA window lengths (e.g. sma_short = 20, sma_long = 200).

- Portfolio weights per state (e.g. cascade_1_eth_weight = 0.70).

- Risk parameters (e.g. max_drawdown_pct = 0.25, emergency_exit_drop_pct = 0.20).

## 4.5  Gate: Accept to Proceed

Step 4 Gate Criteria — all must be true before proceeding to Step 5 ▸ Strategy runs end-to-end without errors on the 10-year dataset. ▸ All state transitions are logged and inspectable. ▸ All parameters are in config.py — zero hard-coded values in logic files. ▸ Strategy produces trade logs with entry price, exit price, position size, and state label.

| STEP 05 | Backtest, Refinement & Sign-Off Validate the strategy against historic data, refine parameters, and produce a final metrics card. |
| --- | --- |

## 5.1  Purpose

A strategy that looks good on paper must prove itself in simulation before any capital is committed. Step 5 is a rigorous, structured test process that includes out-of-sample validation and parameter sensitivity analysis.

## 5.2  Backtest Structure

| Test Phase | Data Window | Purpose |
| --- | --- | --- |
| In-Sample (IS) | Years 1–7 of the dataset | Fit and calibrate parameters. |
| Out-of-Sample (OOS) | Years 8–10 of the dataset | Validate that the strategy generalises. |
| Walk-Forward (WF) | Rolling 1-year windows | Test robustness across different market regimes. |
| Stress Test | Specific crash periods only | Validate the EXTRACTION state and drawdown controls. |

## 5.3  Required Performance Metrics

The following metrics must be computed and recorded for both IS and OOS periods:

| Metric | Minimum Acceptable Threshold |
| --- | --- |
| CAGR (Compound Annual Growth Rate) | > 30% (OOS) |
| Sharpe Ratio | > 1.5 (OOS) |
| Maximum Drawdown | < 30% (OOS) |
| Calmar Ratio (CAGR / Max DD) | > 1.0 (OOS) |
| Win Rate | > 50% of state cycles profitable |
| OOS / IS CAGR Ratio | > 0.6 (degradation check) |
| Number of Trades | > 30 (statistical significance) |
| Average Hold Period | Consistent with state duration hypothesis |
| Benchmark vs Buy-and-Hold BTC | Must outperform on risk-adjusted basis |

## 5.4  Refinement Protocol

If the strategy fails one or more gate metrics, follow this refinement process — in order:

- Review the state transition log. Identify states that consistently underperform.

- Adjust thresholds only within the IS dataset. Do NOT touch OOS data.

- Run sensitivity analysis: vary each parameter ±20% and measure impact on OOS Sharpe.

- If a state consistently destroys value across all parameter variants, eliminate it.

- Document every change made, the reason for the change, and the result.

- Re-run full backtest after each change. Maximum 5 refinement cycles before re-evaluating the hypothesis.

Refinement Red Lines — if any of these are true, return to Step 3 ▸ OOS performance is statistically worse than buy-and-hold with no maximum drawdown benefit. ▸ The strategy requires more than 3 states to be eliminated to pass the gate. ▸ The temporal lag measured in Step 3 is not present in the OOS data. ▸ After 5 refinement cycles, the OOS Sharpe is still below 1.0.

## 5.5  Final Metrics Card

On successful completion, produce a one-page Metrics Card summarising the validated strategy:

| Field | Value |
| --- | --- |
| Strategy Name |  |
| Version |  |
| Asset Universe |  |
| Date Validated |  |
| IS CAGR |  |
| OOS CAGR |  |
| IS Sharpe |  |
| OOS Sharpe |  |
| Max Drawdown (OOS) |  |
| Calmar Ratio (OOS) |  |
| Total Trades (OOS) |  |
| Number of States |  |
| Temporal Lags Used |  |
| Deploy Status | APPROVED / NOT APPROVED |

## 5.6  Gate: Final Sign-Off

Step 5 Final Gate — all must be true to mark the strategy as APPROVED FOR DEPLOYMENT ▸ OOS CAGR > 30%. ▸ OOS Sharpe > 1.5. ▸ OOS Max Drawdown < 30%. ▸ OOS / IS CAGR ratio > 0.6. ▸ Metrics Card is completed and filed. ▸ All refinement changes are documented. ▸ Strategy code is version-controlled and tagged.

# Appendix: Quick Reference Checklist

Use this checklist at the start of every new CCE strategy development cycle.

## Step 1 — Target Definition

- Temporal hypothesis written in one testable sentence

- Asset universe fully enumerated with rationale

- Market scope defined (exchange, pairs, quote currency)

- Preliminary state map drafted

- Success criteria numerically defined

## Step 2 — Data Gathering & Report

- 10-year OHLCV data downloaded for all assets

- All indicators computed and spot-checked

- Fear & Greed index data collected

- VIX and macro signals collected

- Correlation matrices computed

- Temporal lag cross-correlation analysis run

- Report PDF generated and reviewed

## Step 3 — State & Pattern Analysis

- Minimum 3 full market cycles identified and annotated

- Temporal delays measured (mean, median, std dev) for each lag

- All states defined with numeric entry/exit conditions

- Target allocation defined for each state

- State map document finalised and signed off

## Step 4 — Strategy Generation

- State machine implemented in code

- All temporal lag signals implemented

- All parameters in config file — none hard-coded

- Risk controls implemented (max DD, emergency exit)

- Full logging implemented for all state transitions

- Strategy runs end-to-end on full dataset without errors

## Step 5 — Backtest, Refinement & Sign-Off

- IS backtest run (Years 1–7)

- OOS backtest run (Years 8–10)

- Walk-forward test run

- Stress test on crash periods run

- All gate metrics computed for IS and OOS

- Refinement changes documented if applicable

- Metrics Card completed

- Strategy tagged in version control

- APPROVED FOR DEPLOYMENT confirmed

CCE Framework Generic Development Plan  ·  Version 1.0  ·  Confidential